## Slide 1: Audio Harmonizer
Urinrinoghene Lauretta Omughelli and Team

## Slide 2: Project Statement
Create a system that allows artists to create multiple harmonies in real time for performances.
Notes: Jason

## Slide 3: Project Subsystems
Notes: Nina:

## Slide 4: Project Current Timeline
Real-Time Audio Functioning
MCU and Android Application Bluetooth Communication Integrated and Validated
MCU and DSP I2C Communication Integrated and Validated
Power Supply Integrated and Validated

## Slide 5: Digital Signal Processor
Accomplishments Since Last Presentation <18 hrs> | Ongoing progress/problems and plans until next presentation
Integrated IQMATHLIB into MSP430 Project Refactored parts of algorithm program into Code Composer Studio | Finish integrating algorithms and validate (non-real time version) Reattempt algorithm with complex DSK Kit for real-time functionality*

## Slide 6: Microcontroller Unit Main Unit Schematic/PCB
Accomplishments Since Last Presentation <3 hrs> | Ongoing progress/problems and plans
Seamless communication between Fuel Gauge, MCU, and Android App | 
Accomplishments Since Last Presentation <25 Hrs> | Ongoing progress/problems and plans until next presentation
Schematic Completed and Ordered | MSP430 Flash Hardware Solder parts
Notes: MCU will be relaying data to and fro the dsp/user interface via bluetooth. Telling the DSP what type of harmony the user wants, and then sending the digital to back to the app...

## Slide 7: Schematics

## Slide 9: Power Supply Integration with MCU and Android App
Accomplishments Since Our Last Presentation <20 hrs> | Ongoing progress/problems and plans until next presentation
Successfully Integrated power supply with DSP (MSP430) and MCU (ESP32) Successfully Integrated fuel gauge with MCU/App | Validate battery percentage on App Output voltage starts at 2.6 V before reaching 3.3 V- Use linear regulator to fix 2.6 V output

## Slide 10
Power Supply Output Voltage Validation with DSP and MCU

## Slide 11: Android App
Accomplishments Since Last Presentation <20 hrs> | Ongoing progress/problems and plans until next presentation
Implemented new method for receiving battery level | Android App is complete

## Slide 12: Progress

## Slide 13: Execution Plan

## Slide 14: Questions?