## Slide 1: Audio Harmonizer
Urinrinoghene Lauretta Omughelli and Team

## Slide 2: Project Statement
Create a system that allows artists to create multiple harmonies in real time for performances.
Notes: Jason

## Slide 3: Project Subsystems
Notes: Nina:

## Slide 4: Major Changes
DSP Hardware Switched to Real Time MCU
No recording option due to time constraints
  Originally an optional addition

## Slide 5: Project Current Timeline
Integrating DSP Algorithms on to Real-Time MCU with Audio Booster Pack
MCU and Android Application Bluetooth Communication
Power PCB Order

## Slide 6: Subsystems

## Slide 7: Subsystem 1: Digital Signal Processor
Accomplishments Since 403 <20 hrs> | Ongoing progress/problems and plans until next presentation
Chose replacement Real-Time MCU for DSP subsystem | Running TI Sample Project Refactoring Sample Project for Harmonizing Algorithms Receive user input from MCU

## Slide 8: Digital Signal Processor
MSP430 Real-Time MCU with BOOSTXL-AUDIO Pack
TI Sample Project
  Records for 3 seconds, plays for 3 seconds
  Refactor to play and record in real time (with slight delay)
  Insert algorithms from ECEN 403
Set up code to take user input from MCU

## Slide 9: Subsystem 2: Microcontroller Unit
Accomplishments Since 403 <30 hrs> | Ongoing progress/problems and plans
MCU Testing from last semester complete In process of Bluetooth integration | Communication with App via bluetooth Communication with Battery Fuel Gauge Communication with DSP
Notes: MCU will be relaying data to and fro the dsp/user interface via bluetooth. Telling the DSP what type of harmony the user wants, and then sending the digital to back to the app...

## Slide 10: Subsystem 3: Converters/Main Unit Schematic
Accomplishments Since 403 <5 Hrs> | Ongoing progress/problems and plans until next presentation
Have a physical PCB design from last semester that is now impractical for our use | Waiting for DSP hardware testing and selection to finish PCB manufacturing for DSP/MCU PCB unit
Notes: 24 bits is the optimal bitrate as 32 is unnecessary, 48kHz for HiFi audio, minimum is 40kHz for good audio quality

## Slide 12: Subsystem 4: Android Application
Accomplishments Since 403 <10 hrs> | Ongoing progress/problems and plans until next presentation
Application is ready to send data from automatic and manual mode Able to pair application to the ESP32 | Connect Android and ESP32 to send data

## Slide 13: Subsystem 5: Power Supply Urinrinoghene Lauretta Omughelli
Accomplishments Since 403 <60 hrs> | Ongoing progress/problems and plans until next presentation
Designed battery charger, fuel gauge and converter IC breakout boards for perf board testing Test and validation Modified schematic to fix low/unstable output voltage Completed PCB design revision | I2C programming of fuel gauge IC Test PCB and check output voltage

## Slide 14: Power Supply Urinrinoghene Lauretta omughelli
What currently works (On Perf board)?
-Battery charger IC charges battery
-Converter input voltage correctly switches between charger IC and battery
-Constant current when battery is charging
What doesn’t work?
-Low/unstable output voltage at buck-boost converter
What is changing?
- 1 buck boost converter
Updated PCB Design

## Slide 15: Progress

## Slide 16: Parts Ordering Status
All parts necessary for Power already ordered and received
Power PCB Ordered
MCU and DSP Ordered
Order ADC/DAC that match TI DSP Launchpad
Main PCB (MCU, DSP, ADC/DAC) will be ordered by next update

## Slide 17: Execution Plan

## Slide 18: Questions?